## Monday April 24 Machine Studies Plan

- 0700 Set up for single bunch BSM diagnostics (MGB/MAP/EPT)

  - Calibrate with displacement

  - Pulsed experiment to vary beam profile

  - Validate operation

- 0930-1030 Transition between diagnostics/cal and Ecloud

- 1030 Start Ecloud studies (GWC/MAP/EPT)

  - Electrons and positrons to be measured

  - Start with 1x45 pattern

  - 0.5, 0.75, 1, 1.5, ??? mA

  - Methods

    - Fill and obtain bunch beam profile measurements (no pinging)

    - Ping and obtain bunch tune measurements

  - If time allows, carry out follow on checks in 8x3 and 8x4 conditions

- 1300 Energy transition

- Evening slot

  - Measure electrons and positrons

  - Standard CHESS fill patterns

  - 0.5 mA to operating currents

  - Take both bunch tune and bunch profile measurements

Question:  What other preparation do we need?