ILC Damping Rings Costing Handbook

20 April, 2006

1. Roles and Contacts List

## DR Subsystem Expert

The subsystems experts should work with one of the DR Area System Leaders, to draw up the technical specifications for components within their subsystem.  The specifications should be based on:

- the damping rings lattice design;

- the subsystem performance specifications;

- the information required by the corresponding Technical or Global Group, for a complete description and costing.

The technical specifications should be recorded on a Components Specifications Sheet, and filed on the Damping Rings RDR Wiki site, accessible from:

http://www.lns.cornell.edu/ilc/

(follow links to Damping Rings Area System, and WG3B RDR Page).

## DR Area Systems Leaders

The DR Area Systems Leaders should initially work with the DR Subsystem Experts and the Technical and Global Group contacts, to agree formats for the Component Specifications Sheets, and to define the information that will be recorded on them.  As the work proceeds, the Area Systems Leaders should:

- review the component specifications for accuracy, completeness, ability to meet the performance specifications, and consistency with other component specifications and descriptions;

- take joint responsibility with the Subsystem Experts for seeing that the Component Specification Sheets are completed and filed on the DR RDR Wiki site;

- ensure that information is exchanged with the Technical and Global Groups;

- collect the cost numbers (from the Technical and Global Groups) for components described in the Component Specifications Sheets.

## Technical and Global Group Contacts

The Technical and Global Group Contacts should initially work with the DR Area Systems Leaders and the Subsystem Experts, to agree formats for the Component Specifications Sheets, and to define the information that will be recorded on them.  As the work proceeds, the Technical and Global Group Contacts should:

- review the component specifications for accuracy, completeness, ability to meet the performance specifications, and consistency with other component specifications and descriptions;

- provide cost estimates for the components.

The cost estimates should be passed to the appropriate DR Area Systems Leader.

Damping Rings Technical Subsystems Experts and Area Systems Leaders:

| Subsystem | Subsystem Expert | email | DR-ASL |
| --- | --- | --- | --- |
| Injection and extraction systems | George Gollin | g-gollin@mail.physics.uiuc.edu | JG |
| Magnets (including wiggler) | Mark Palmer | map36@cornell.edu | JG |
| Support and alignment hardware | Aimin Xiao | xiaoam@aps.anl.gov | JG |
| Diagnostics and instrumentation | Marc Ross? | mcrec@slac.stanford.edu | SG |
| Control system | Marc Ross? | mcrec@slac.stanford.edu | SG |
| Fast feedback system | Alessandro Drago | Alessandro.Drago@lnf.infn.it | SG |
| RF system | Roberto Boni | Roberto.Boni@lnf.infn.it | SG |
| Conventional facilities |  |  | AW |
| Vacuum system | Oleg Malyshev | o.b.malyshev@dl.ac.uk | AW |
| Dumps and collimators |  |  | MZ |
| Installation, operations, availability |  |  | MZ |

ILC Technical and Global Systems Contacts:

| Technical or Global Group, or Board | Contact | email | DR-ASL |
| --- | --- | --- | --- |
| Magnets | John Tompkins | jct@fnal.gov | JG |
| Cryogenics - Wiggler | Laurent Tavian | laurent.tavian@cern.ch | JG |
| Cryogenics - RF | Laurent Tavian | laurent.tavian@cern.ch | SG |
| RF Power | Shigeki Fukuda | shigeki.fukuda@kek.jp | SG |
| Instrumentation |  |  | SG |
| Control system | John Carwardine | carwar@aps.anl.gov | SG |
| Vacuum | John Noonan | noonan@aps.anl.gov | AW |
| Conventional facilities and siting | Tom Lackowski | tomski@fnal.gov | AW |
| Design Cost Board (DCB) | Jean-Pierre Delahaye | jean-pierre.delahaye@cern.ch | AW |
| Installation |  |  | MZ |
| Commissioning, operations and reliability |  |  | MZ |
| Dumps and collimators |  |  | MZ |
| Accelerator physics |  |  | All |

Damping Rings Area Systems Leaders (DR-ASLs):

JG: Jie Gao (gaoj@ihep.ac.cn)

SG: Susanna Guiducci (susanna.guiducci@lnf.infn.it)

AW: Andy Wolski (a.wolski@dl.ac.uk)

MZ: Mike Zisman (mszisman@lbl.gov)

This page is intentionally left blank

2. Component Specification Sheets

Component specifications should be listed on an “ILC Damping Rings Component Specifications” sheet.  This sheet will include the main component parameters, the location (i.e. which beamline the component appears in), the quantity, the unit cost, and other useful and relevant information.  To make it easier to keep track of the specifications sheets, each sheet should have a unique Document Number, that identifies the beamline, the technical subsystem to which the component belongs, and the type of component.

The Component Specifications Sheets should be a record of information exchanged between the Damping Rings Area System and the Technical Systems and Global Systems groups.  At the outset, the Damping Rings Experts and Area Systems Leaders should confirm with the appropriate contacts in the Technical Systems and Global Systems groups:

- the format of the Components Specifications Sheets

- the information needed for different types of component.

Examples of suggested formats are given at the end of this handbook.  It is not necessary to adhere rigidly to the example formats: it is important that the format is appropriate to the type of component it describes.

Once the format and the needed information are agreed, the sheets should be completed with as much of the required information as possible.  The Damping Rings Experts and Area System Leaders are responsible for seeing that the sheets are completed, but do not necessarily have to complete every sheet themselves.

The appropriate Damping Rings Area System Leader should send completed sheets to the Technical System or Global System contact, for review and costing.  Costed sheets should be returned to the Area System Leader, who should then send a copy to Andy Wolski (responsible for keeping a central repository).

It may be acceptable to take a “top-down” approach to the costing of a particular subsystem, by scaling from existing machines.  For example, the entire vacuum system might be estimated by scaling from the APS vacuum system.  If it is decided to take such an approach, the specifications and scaling arguments (in other words, the basis for the cost) should still be recorded on a Component Specifications Sheet.

3. Component Specification Sheets: Document Numbering Scheme

Document Numbers should be of the form: BEAMLINE-TECHSUB-type-index

where:

BEAMLINE refers to the beamline in which the component is located;

TECHSUB refers to the technical subsystem the component is part of;

type refers to the type of component;

index is an (arbitrary) index number.

Possible BEAMLINE values are:

| EDRI | electron damping ring injection line |
| --- | --- |
| EDR | electron damping ring |
| EDRX | electron damping ring extraction line |
| PDR1I | positron damping ring 1 injection line |
| PDR1 | positron damping ring 1 |
| PDR1X | positron damping ring 1 extraction line |
| PDR2I | positron damping ring 2 injection line |
| PDR2 | positron damping ring 2 |
| PDR2X | positron damping ring 2 extraction line |

Possible TECHSUB (technical subsystem) values are:

| CONV | conventional facilities |
| --- | --- |
| CTRL | control system |
| DIAG | diagnostics and instrumentation |
| FFB | fast feedback system |
| INX | injection and extraction systems |
| MAG | magnets (including wiggler and power supplies) |
| RF | RF system |
| SUPT | support and alignment hardware |
| VAC | vacuum system |

Note: injection and extraction system components are counted as part of the appropriate injection or extraction line, and not as part of the damping ring.

Possible type values depend on the technical subsystem.  The following list can be extended and updated as necessary.

| CONV (conventional facilities) |  |
| --- | --- |
| acs | access shaft |
| cav | alcove or cave (for klystrons, control racks etc.) |
| tnl | tunnel |
| wtr | water supply |

| CTRL (control systems) |  |
| --- | --- |
| cons | control console |
| mnfm | mainframe |
| vme | area controller |
| daq | data acquisition unit |
| cnt | controller |

| DIAG (diagnostics and instrumentation) |  |
| --- | --- |
| int | beam intensity diagnostic |
| bpm | beam position diagnostic |
| siz | beam size diagnostic |
| misc | other beam diagnostic |

| FFB (fast feedback system) |  |
| --- | --- |
| pic | pickup |
| amp | amplifier |
| kic | kicker |

| INX (injection and extraction systems) |  |
| --- | --- |
| strp | kicker stripline |
| feed | feedthrough |
| plsr | pulser |
| pspy | pulser power supply |
| spt | septum |
| sspy | septum power supply |

| MAG (magnets) |  |
| --- | --- |
| dip | dipole |
| quad | quadrupole |
| sxt | sextupole |
| mult | higher-order multipole (octupole, decapole…) |
| skw | skew quadrupole |
| str | steering magnet (orbit corrector) |
| mspy | magnet power supply |
| wglr | wiggler |
| wcry | wiggler cryogenics |
| wspy | wiggler power supply |

| RF (RF system) |  |
| --- | --- |
| kly | klystron |
| kspy | klystron power supply |
| wvgd | waveguide |
| cav | RF cavity |
| rfcr | RF cryogenics |

| SUPT (support and alignment hardware) |  |
| --- | --- |
| grd | girder |
| sprt | magnet support |

| VAC (vacuum system) |  |
| --- | --- |
| chmb | vacuum chamber |
| pmp | vacuum pump |
| vspy | vacuum pump power supply |
| gge | vacuum gauge |

Examples of document numbers:

PDR2I-MAG-quad-003: quadrupole magnet in positron damping ring 2 injection line.

EDRX-INX-sspy-001: power supply for septum in electron damping ring extraction line.

PDR1-MAG-wcry-001: cryogenics for wiggler in positron damping ring 1.

ILC Damping Rings Component Specification Sheet

Part I – Classification Information

| Component Description: |  |  |  |
| --- | --- | --- | --- |
| Component Location (beamline): |  | Lattice version: |  |
| Document Number: |  | Date: | 2006-mm-dd |
| Prepared by: |  | email: |  |
| Technical/Global System: |  |  |  |
| Technical/Global System Contact: |  | email: |  |
| DR Area System Contact: |  | email: |  |

Part II – Main Parameters

| Parameter | Value | # Reference |
| --- | --- | --- |
| Quantity per beamline |  |  |
| Unit Cost |  |  |

Part III – Other Parameters, Information, and Drawings

ILC Damping Rings Component Specification Sheet

| Document Number: |  | Date: | 2006-mm-dd |
| --- | --- | --- | --- |

Part IV – References

ILC Damping Rings Component Specification Sheet

Part I – General Information

| Component Description: | Pulser for extraction kicker in positron damping ring 2 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Component Location (beamline): | PDR2X | Lattice version: |  | 2006-03-31 |  |  |
| Document Number: | PDR2X-INX-plsr-001 |  | Date: |  | 2006-04-01 |  |
| Prepared by: | George Gollin (UIUC) |  | email: |  | g-gollin@mail.physics.uiuc.edu |  |
| Technical/Global System: | Magnets |  |  |  |  |  |
| Technical/Global System Contact: | John Tomkins (FNAL) |  | email: |  | jct@fnal.gov |  |
| DR Area System Contact: | Jie Gao (IHEP) |  | email: |  | gaoj@ihep.ac.cn |  |

Part II – Main Parameters

| Parameter | Value | # Reference |
| --- | --- | --- |
| Quantity per beamline | 40 | [1] |
| Rise time | < 1.7 ns | [2] |
| Fall time | < 1.7 ns | [2] |
| Voltage amplitude | 7 kV | [1] |
| Voltage amplitude variation | < 0.1% | [3] |
| Residual kick (adjacent bunch) | < 0.1% | [3] |
| Output impedance | 50  | [4] |
| Burst repetition rate | 5.5 MHz |  |
| Pulse length | 1 ms |  |
| Pulse repetition rate | 5 Hz |  |
| Unit Cost |  | [5] |

Part III – Other Parameters, Information, and Drawings

ILC Damping Rings Component Specification Sheet

| Document Number: | PDR2X-INX-plsr-001 | Date: | 2006-04-01 |
| --- | --- | --- | --- |

Part IV – References

[1]	Required deflection is 0.5 mrad.  The total deflection from N pulser/striplines is given by:

Δpx=2NgeVELd

where g is a geometry factor ~ 0.7; V is the voltage between the striplines ~ 7 kV; E is the beam energy, 5 GeV; L is the length of a stripline, 0.2 m [4]; d is the full gap between the stripline electrodes, 0.03 m [4].

[2]	Total effective rise time = pulser rise time + 2 stripline length/c.  The total effective rise time must be less than the bunch spacing in the damping ring, which is 3 ns.  Similarly for the fall time.

[3]	Estimate.  Requires confirmation from beam dynamics studies.

[4]	PDR2X-INX-strp-001

[5]	FID GmbH, Carl-Benz-Strasse 28, Industriepark, 57299, Burbach, Germany.

http://www.fidtechnology.com/Products/fastpowergens.htm

ILC Damping Rings Component Specification Sheet

Part I – General Information

| Component Description: | Electron damping ring sextupole |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Component Location (beamline): | EDR | Lattice version: |  | 2006-03-31 |  |  |
| Document Number: | EDR-MAG-sxt-001 |  | Date: |  | 2006-04-01 |  |
| Prepared by: | Mark Palmer (Cornell) |  | email: |  | map36@cornell.edu |  |
| Technical/Global System: | Magnets |  |  |  |  |  |
| Technical/Global System Contact: | John Tomkins (FNAL) |  | email: |  | jct@fnal.gov |  |
| DR Area System Contact: | Jie Gao (IHEP) |  | email: |  | gaoj@ihep.ac.cn |  |

Part II – Main Parameters

| Parameter | Value | # Reference |
| --- | --- | --- |
| Quantity per beamline | 192 | [1] |
| Name in MAD deck | SF | [1] |
| Nominal integrated strength k2L | -0.4038 Tm-3 | [1] |
| Effective length | 0.25 m | [1] |
| Pole-tip radius | 0.03 m | [1] |
| Nominal pole-tip field | 0.012 T | [1] |
| Coil resistance |  |  |
| Current at nominal strength |  |  |
| Power |  |  |
| Unit Cost |  |  |

Part III – Other Parameters, Information, and Drawings

Field quality specifications [2]

| n | systematic field error |  | random field error |  |
| --- | --- | --- | --- | --- |
|  | bn | an | bn | an |
| 4 | 2.010-4 |  | 1.010-4 |  |
| 5 | 1.010-4 |  | 3.010-5 |  |
| 6 | 7.010-4 |  | 1.010-4 |  |
| 7 | 1.010-4 |  | 3.010-5 |  |
| 8 | 1.010-4 |  | 3.010-5 |  |
| 9 | 1.010-4 |  | 3.010-5 |  |
| 10 | 1.010-4 |  | 3.010-5 |  |
| 11 | 1.010-4 |  | 3.010-5 |  |
| 12 | 3.210-3 |  | 1.010-4 |  |
| 13 | 1.010-4 |  | 3.010-5 |  |
| 14 | 1.010-4 |  | 3.010-5 |  |

ILC Damping Rings Component Specification Sheet

| Document Number: | EDR-MAG-sxt-001 | Date: | 2006-04-01 |
| --- | --- | --- | --- |

Part IV – References

[1]	MAD deck.

[2]	The multipole component is defined by:

ΔBy+iΔBxBr=nbn+ianxr+iyrn−1

A. Wolski, J. Gao, S. Guiducci, “Configuration Studies for the ILC Damping Rings,” LBNL-59449, pp. 21-22 (February 2006).