Review report.

3 October 2012

Serge Claudet, Tom Peterson, John Weisend

Charge:

Review the ERL MLC and evaluate whether the design suitable for the ERL parameters.

Review the prototype MLC and see when meets requirements of ERL MLC.

Report by October 14.

The MLC design is well developed and a significant amount of analysis and thought have gone into it. The ERL team has made good use of their experience with the injector CM along with experience from other Cornell projects and projects from other labs. In general, the MLC design is conservative & should meet the machine requirements. No major issues were observed.  As noticed already last year, excellent work done on SRF, mechanical and cryogenic aspects.  Organisation of the “short presentations” was well structured and adequate for discussions.  We were impressed by the work which has been done both in designing a large ERL system and in planning for this prototype cryomodule.  We think the prototype cryomodule will provide very valuable experience in design, fabrication, and assembly as well as interesting data for the future ERL.  Excellent work!

Some basic ERL cryomodule requirements and parameters:

- Designing for 11 W/cav but worst case is 40 W/cavity.

- Degradation of single cavity test after input coupler installed but still Q = 2E10.  Other 9 cell tests show Q = 2E10 is feasible.

- Baseline is 1.8 K.  Prototype CM plan is to test at 1.8 and also 1.6 K.

- Cryomodule design should support Q>5E9 for a cavity (hence 4x nominal heat load), implications for local piping.  Might have 2x heat load in entire CM.  So size CM 2-phase and vapor return piping for 22 W/cav.

- Coupler straight at room T, up to 2 cm shift cold.

- Increased stiffness of Saclay end lever tuner.

- 10 Hz bandwidth, so strict microphonics constraint.

- 1.4 kW avg HOM power per module, to be taken at 40 – 80 K (80 K to 120 K in prototype).

- 110 A magnet at 1.8 K in final ERL cryomodules (not in prototype).

Comments:

- Static heat load of 5% of full design heat load means valve control a problem with low flow.  Need exchangeable plug and seats in 2 K supply valve.

- HOM cooling with 40 – 80 K flow may result in unbalanced flows with unequal heat loads. We suggest planning tests of unbalanced loads on thermal intercept circuits.

- One could also consider adding some flow resistance on the 40 K side of the capillary cooling tube to the HOM absorbers.

- In a large ERL system, one could add a bypass valve (from 4.5 K supply to 6 K return) at turnaround at far end for 4.5 to 6 K flow control.

- In a large ERL system, consider adding a bypass valve at cryoplant end from 40 K manifold to 80 K return.

- Instrumentation:  We suggest no active pumping while cold.  May not need temperature sensors on 2-ph line except for cool-down and warm-up.  Measure helium gas return pipe pressure at feed box.

- Safety.  No new or unusual issues relative to other large cryogenic installations.  Pressure vessel requirements may be more relaxed than for a DOE lab but still require some attention (generally meet intent of the codes).

- It is an interesting analytical result that pump-down may provide a slight asymmetric deformation of the vacuum vessel resulting in lateral motion of the cavity 0.3 mm away from input coupler.  (This could be checked with WPM in prototype cryomodule, as well as cool-down motion.)

- For the large ERL string cool-down, a bypass line from the 5 K line to the 300 mm pipe could provide some extra cool-down flow to the pipe to alleviate the different cool-down rates of the cavities and 300 mm pipe (pipe having more mass and heat capacity).

- Piping will be a bit different in the prototype cryomodule relative to a production ERL cryomodule, but no big axial loads.  (Bellows at reduced pipe ends are different.)  80 K to 120 K cooling of HOM absorbers, not 40 K to 80 K.  Valves will be in the production cryomodule positions and environment.

- The ERL cryomodule interconnect bellows should have internal sleeves.

- Pipes in the ERL cryomodule interconnect will have to be checked for stability against lateral offset with pressure.  The sheet metal thermal shield may not be sufficiently rigid support.

- Axial loads should be taken by end boxes in the ERL system.

- Prototype cryomodle provides a different situation not requiring reaction of large loads.  But attention still needs to be given to thermal contraction and pipe support and stability.  (We did not see all the details.)

Mechanical aspects to be looked at for the ERL:

- Longitudinal forces at linac termination boxes

- Mechanical stability for segmented piping system with bellows, especially 20B lines

- Cryo valves cannot afford displacements (1mm OK) at cold interfaces, additional flexibility in piping to be considered

Cryogenic aspects to be looked at for the ERL:

- If 1.6K to be considered as a fall back solution, specific checks of corresponding circuit to be made (valves, LHe pipe, GHe pipe)

- With factor 2 margin w.r.t. 2K heat loads considered for possible bad Q of 2 cavities, operating scenario for static losses of 5% of installed capacity to be envisaged for early days (could be done with smaller valve plug at stem extremity)

- Balance of flow in parallel circuits within a cryo-module:

  - 40K loop: How to accommodate with a defective HOM 40K warmer than the others (even with 1 heater per loop)?

  - 5K loop: What are the provisions to compensate or effects (and the single heater – inlet- would not help)

(for both, additional instrumentation and/or valves on the prototype would help and allow to quantify it!)

- Operation at reduced capacity: the thermal shield would significantly warm-up if corresponding flow would be reduced by a factor 10, inducing long thermal oscillation when resuming nominal operation. This effect could be largely minimised by one additional valve at linac extremity to guarantee minimal flow in thermal shield manifold.

- If cooling down faster would be an advantage, a by-pass valve at extremity of the linac between 5K and 2K supply lines (both low pressure rating) would help cooling the Helium Gas Return Pipe.

Specifically for cryo-module prototype:

- Mechanical: Extremities to be looked at in more details for thermal contraction compensation, pressure effect on supply interface and relative movements between pipes

- Thermal: Operation of HOM at higher temperature will induce extra load on the 5K intercept that should be explicitly evaluated to avoid detrimental effects on the Niobium 1.8K part (sc transition?)

The proposed baffle for low pressure gas looks by far an elegant alternative to 2nd connection as it would effectively cool the HGRP extremity while keeping the 2K-2phase pipe standard

Findings (ERL design):

Significant detailed work remains but the ERL team appears well equipped to carry out this work. No obvious cost savings have been identified.  The large number of parallel cooling paths  for HOM absorbers, couplers and heat intercepts result in a complicated though tractable design.

Recommendations:

- Given the preponderance of dynamic heat loads and the potential uncertainty in them ERL should reevaluate the overall 1.5 safety factor for the cryogenic load. This may be too low at this stage of the project. A better approach may be to use different safety factors ( some higher and some lower) for different temperature levels and different heat loads i.e. the cavity or HOM safety factor may be higher while the thermal shield safety factor may be lower. AS the project develops and more information is received on some of these issues ( for example, better cavity performance data or better information on the HOM loads) then the safety factors associated with these items may be adjusted.

- The ERL team should make every use of intermediate tests and prototypes to reduce the uncertainty in the various dynamic heat load terms. Resources spent in this effort will be justified in the long term.

- Cold electrical feed throughs should be avoided. Room temperature feed throughs should be used instead

- Constant pumping of the cryomodule isolation vacuum is not required. An initial pump down followed by cryopumping should be sufficient. Provisions should be made to attach portable vacuum  pumps to the cryomodule  while it is still cold if leaks develop in the system after operation begins.

- Having  2 room temperature pressure transducers on the the He Gas return pipe  (one on each end of the linac) should be sufficient

- The additional of a small reservoir  on the two phase tube at the end of each cryomodule to allow more accurate level measurement should be considered

Findings (prototype):

The prototype design should test almost all of the design issues associated with the MLC and will prove very valuable  for the future ERL linac. There are 2 significant areas that won’t be tested in this prototype:

- The cryomodule to cryomodule interconnection. Parts of this could be tested via room temperature mockups and the overall risk associated with this item is low as it is based on existing designs such as  the ILC

- The handling of the piping loads at the end of the final linac. This issue poses a moderate risk and must be addressed by further detailed design efforts and analysis.

Recommendations:

1.  The use of a baffle design to simulate the proper direction of gas flow in the He Gas return pipe should be used rather than the addition of a non standard connection between the two phase line and the He Gas Return Pipe at the end of a cryomodule.

Website: http://www.lepp.cornell.edu/Events/MLCExternalReview/

Agenda:

From http://www.lepp.cornell.edu/Events/MLCExternalReview/Agenda.html

October 3, 2012, 8:30-5:00pm, 311 Newman

8:30: Welcome, closed session

9:00: Purpose of the internal, external review and project objectives (Georg,5 min discussion)

9:20: Cryomodule overview pdf, ppt (Yun, 5 min)

9:35: SRF results and requirements: cavities, coupler, tuner & HOM loads pdf, pptx (Matthias, 10 min)

10:00: Cryogenic principle of the module pdf, pptx (Eric, 5min)

10:20: Coffee break

10:40: Mechanical design, choice of material, production steps pdf, ppt (Yun, 10 min)

11:20: Cryogenic Piping pdf, pptx (Eric, 5 min)

11:35: Inter-module Connections pdf, pptx (Dan, 5 min)

11:50: Instrumentation pdf, ppt (Peter, 5 min)

12:00: Safety requirements and regulations pdf, ppt (James, 10 min)

12:20: Lunch

12:50: Stress and cool-down analysis pdf, ppt (Yun, 5 min)

1:10: Alignment and assembly pdf, ppt (Yun, 5 min)

1:30: Cryogenic cool down scheme pdf, pptx (Eric, 5 min)

1:50: MLC prototype modifications, mechanics pdf, ppt (Yun, 5 min)

2:05: MLC prototype modifications, cryogenics pdf, pptx (Eric, 5 min)

2:20: Discussions

3:15: Gimmi! Coffee

3:30: write-up

4:30 - 5:00: Close-out